## Slide 1
Robot Authoring Platform – CURRENT MILESTONE
JUN
JUL
AUG
SEP
OCT
NOV
DEC
MAY
M2: Prototype - Unity
M1: Design & Reqs
M3: Final Pre-production
M4: Prod 1
M5: Prod 2
M6: Alpha
M7: Beta
M8: Final
Tool/simulator design doc
Authoring tool
Simulator and UI
Motor control architecture
Sensor proposal
Third party software evaluation for text-to-speech, facial capture/puppeteering, chatbot

## Slide 2
Robot Authoring Platform – UPCOMING MILESTONE
JUN
JUL
AUG
SEP
OCT
NOV
DEC
MAY
M2: Prototype - Unity
M1: Design & Reqs
M3: Final Pre-production
M4: Prod 1
M5: Prod 2
M6: Alpha
M7: Beta
M8: Final
Tool and simulator prototype demo (Unity)
Motor driver prototype demo
Facial animation technical design doc
Sensor technical design doc
Demo content concept doc
Updated roadmap doc
Test integrations text-to-speech, facial capture/puppeteering libraries